## Slide 1
STARTUP POTENTIAL ASSESSMENT
Working Draft | July 2018

## Slide 2: Implementation planning
SOURCE: Source
jul
ago
set
02.
09.
16.
23.
30.
06.
13.
20.
27.
03.
10.
17.
24.
Acquisition of Business users
Build customer ranking (gamification)
Build Pitch Deck
17-jul - 31-jul
04-ago - 16-set
01-jul - 23-jul
Build Website & App scheme
Identify Web /IOS/android developers (cost & time)
13-jul - 04-ago
02-jul - 05-ago
Business Plan
14-jul - 06-ago
14-jul - 31-jul
Interview: Zomato + Vaniday
01-jul - 16-jul
Start OTC and influencer campaigns
Survey: Customers
29-jul - 31-dez
App & Website development
Define API needs and fields for database input
01-jul - 16-jul
Get costs for influencers and OTC (Google, IG & Fb)
16-jul - 30-jul
Interview: Business
17-set - 12-dez
31-jul - 16-set
20-ago - 17-set
Search funding options
Hire Fernando Gonçalves
Define recruitment needs
01-jul - 31-jul
Activity
20-set - 14-out
Analysis
A
Platform development
B
Go-to-market
C
Adverti. `sement
D
Support
E
1
2
3
4
1
2
3
4
1
2
3
1
2
1
2
3
Rate (1 pt) Feedback (2 pt)
Review (3 pt)
in-house IT, Customer service, Business Developmen, HR (no cossts, only CF bennefits

## Slide 3: Implementation PMO
Interview: Zomato + Vaniday
Survey: Customers
Interview: Business
Business Plan
Identify Web /IOS/android developers (cost & time)
Build Website & App scheme
Define API needs and fields for database input
App & Website development
Build Pitch Deck
Acquisition of Business users
Build customer ranking (gamification)
Payment Compatibility
Get costs for influencers and OTC (Google, IG & Fb)
Start OTC and influencer campaigns
Hire Fernando Gonçalves
Define recruitment needs
Search funding options
Analysis
Platform development
Go-to-market
Advertisement
Support
A
B
C
D
E
Activity
Detail
List doubts, find profiles, schedule interviews
Build survey, share with friends to share again
Build interview, find 100 locations, run interviews
Define revenues, define costs, timings, build xls
Identify developers, decide in-house vs outsourcing, have a budget ready for BP
Design and processes ready for development
Decide if only Schedule or API compatibility, also which data get from users and businesses
Send to developer to produce
Build skeleton, build pitch deck
Go with pitch deck to acquire businesses & data
Decide names for ranking, decide how many points for review and bookings and point limit
Decide conciliation e-payments with in store pay
Identify influencers, contact them, identify costs for OTC, calculate CAC and LTV per customer
Hire influencers per region and start OTC campaigns, ask friends to spread
Start talking to have him in August for Go-to-mkt
Vannity as a experience non-payment company
Portugal ventures, VC companies, gov. initiatives
Status
Delayed
Danger
On-time
To start
In progress
Completed
Owner
RU
RE
RU
RE
RE
RE
RU
RU
RE
RU
RE
RU
RE
RU
RU
RE
RU
RE
RE
RU
RE
RE
RU
RU

## Slide 4: Profit Horizons
Database creation & booking service (Aug 2018 – Aug 2019)
Marketing, e-commerce & geographic expansion
(Aug 2019 – Aug 2020)
Vouchers, promotions, consulting and analytics
(Aug 2020 – Onwards)
Increase customer base and acquire businesses in Lisbon
  Seller creates store page, services and employees (basic content support offer)
  Buyer creates profile, review and favorites list
  Bookings made in the app (10% fee from seller)
Leverage customer base to boost supplementary revenue
Introduction of paid services: In-app & IG adds, featured stores (top results), messages to customers, advanced store content creation
Give the possibility to stores to sell products online (10% fee from seller and buyer pays shipping costs)
Roll on go-to-market in Porto, Luanda and Jakarta (Europe, Africa and Asia)
Leverage online visibility to introduce offline services
Create vouchers to use in any affiliate shop and monthly membership features to customers
Paid option for customers to remove in-app adds
Help stores acquiring extra visibility by connecting them with the correct influencers (age, zone, income)
Offer online marketing consulting services and advanced online presence
Offer price, service, employee advisory (leveraging on in app analytics over booking data)
Offer physical store improvement consulting
Profit
Time
ILLUSTRATIVE

## Slide 5: App functionality specs
Login
I’m a busines
Register
username
password
I don’t have an account REGISTER
IG
TT
FB
0. Intro screen
1a. Login Screen
E-mail
password
I have an account LOG IN
IG
TT
FB
1b. Register Screen
username
1c. Business login and register 2a1. Review screen 2c. Profile screen
TBD
2. Main Page
Featured stores (scroll horizontal)
Main services (in 6 squares – 2x3)
location
Scroll down list
Favorite
Profile
Review
2a2. Give a Review
Positive options (mandatory)
Comment box (optional)
Favorite
Profile
Review
2b1. Favorite Screen
List of favorites
Favorites
Favorite
Profile
Review
Bookings
2b2. Favorite Screen
List of bookings
Bookings
Favorite
Profile
Review
Favorites
Negative options (optional)
Salon name Location (date)
Picture
TT
TT
TT
TT
TT
TT
TT
TT
TT
TT

## Slide 6: Pitch deck content
The pitch deck intends to be shown to local businesses to guarantee their onboarding and correct adoption of the platform
Who are we We are a Portuguese startup that intends to connect beauty customers with businesses in order to maximize visibility of small businesses and increase revenue of established businesses
How we work We advertise our platform online to increase our database of beauty consumers while contacting businesses directly at their locations to increase our platform
Relationship with businesses Initially we provide 2 main services to businesses:
a. In-app Online presence for visibility boost b. Reservation platform for customer increase
Relationship with consumer Initially we provide 3 main services to consumers:
a. List of all services available in the region b. Possibility to make reviews (to access quality) c. Book online (no call)
Advantages for businesses
Free booking system
Free online presence
Increasing number of first time customers
Customer reviews (for quality confirmation)
Revenue and performance reports
Advantages for consumers
Easy booking system
Same price to book online vs in store
Savings through discovery of new offer
Customer reviews (for quality confirmation)
Costs for businesses
There are no fixed costs to use the app
We only charge a fee over the benefits that we bring to businesses
10% of the reservation total (exc. VAT)
Requirements
a. Data: pictures, location, contacts, employees, services list with duration and prices
b. Commitment to use the reservation platform
c. Same price in the platform as in the saloon
d. Bank account details
Introduction
Advantages and Conclusion